Version Description Document (VDD)

Project: APCS Demo System
Document Version: 1.0
Date: 27-Mar-2026

1. Release Information

Release ID: APCS-REL-1.1.0
Environment (DEV/TEST/PROD): TEST
Release Date: 27-Mar-2026

2. Modules Included

| Module Name | Version | Dependencies |
| --- | --- | --- |
| MOD-APCS-EDGE | 1.0.0 | None |
| MOD-APCS-BE | 1.1.0 | MOD-APCS-EDGE >= 1.0.0 |
| MOD-APCS-HMI | 1.1.0 | MOD-APCS-BE = 1.1.0 |

3. Requirements Coverage Summary

Covered Requirements (IDs):
REQ-APCS-F-001, REQ-APCS-F-002, REQ-APCS-F-003, REQ-APCS-F-004, REQ-APCS-F-005, REQ-APCS-F-006, REQ-APCS-F-007, REQ-APCS-F-008, REQ-APCS-F-009, REQ-APCS-F-010, REQ-APCS-NF-001, REQ-APCS-NF-004

Uncovered Requirements (IDs):
REQ-APCS-NF-002, REQ-APCS-NF-003

Notes:
Coverage is based on the currently available test procedures and execution records.
Some covered requirements are supported by tests executed on module versions not currently deployed in PROD.

4. Test Summary

Total Tests Executed: 10
Passed: 7
Failed: 2
Blocking Issues:
T-APCS-004 failed on MOD-APCS-BE v1.1.0 due to incorrect occupancy percentage calculation in specific edge cases.
T-APCS-006 failed on MOD-APCS-BE v1.0.0 due to incorrect classification around the Light/Medium threshold.

5. Known Issues / Risks

List unresolved issues, risks, and open decisions:

- Occupancy calculation issue discussed by the development team has not yet been formally re-tested.

- Occupancy classification thresholds are not consistently applied in all tested scenarios.

- Intermittent delay was observed during data publication to the mocked Integration Layer.

- HMI v1.1.0 depends on Backend v1.1.0 for full statistics functionality.

- Current production environment still uses MOD-APCS-BE v1.0.0 and MOD-APCS-HMI v1.0.0.

- REQ-APCS-NF-002 and REQ-APCS-NF-003 do not currently have associated test evidence.

6. Approval Status

Supplier Approval: Pending
Customer Approval (if applicable): Not requested at this stage
Comments:
Current documentary evidence does not support promotion beyond TEST without additional validation.
A re-execution of T-APCS-004 is required on an officially versioned Backend build.
Clarification is also needed on whether the threshold issue recorded in T-APCS-006 shall be treated as a defect or as an accepted limitation.