Version Description Document (VDD)

Project: APCS Demo System
Document Version: 1.1
Date: 28-Mar-2026

1. Release Information

Release ID: APCS-REL-1.1.1
Environment (DEV/TEST/PROD): TEST
Release Date: 28-Mar-2026

2. Modules Included

| Module Name | Version | Dependencies |
| --- | --- | --- |
| MOD-APCS-EDGE | 1.0.0 | None |
| MOD-APCS-BE | 1.1.1 | MOD-APCS-EDGE >= 1.0.0 |
| MOD-APCS-HMI | 1.1.1 | MOD-APCS-BE = 1.1.1 |

3. Requirements Coverage Summary

Covered Requirements (IDs):
REQ-APCS-F-001, REQ-APCS-F-002, REQ-APCS-F-003, REQ-APCS-F-004, REQ-APCS-F-005, REQ-APCS-F-006, REQ-APCS-F-007, REQ-APCS-F-008, REQ-APCS-F-009, REQ-APCS-F-010, REQ-APCS-NF-001, REQ-APCS-NF-004

Uncovered Requirements (IDs):
REQ-APCS-NF-002, REQ-APCS-NF-003

Notes:
Coverage is based on the currently available test procedures and execution records for the TEST baseline.
The uncovered non-functional requirements are not considered blocking for promotion to TEST at the current stage.

4. Test Summary

Total Tests Executed: 10
Passed: 9
Failed: 0
Blocking Issues:
None.

5. Known Issues / Risks

List unresolved issues, risks, and open decisions:

- T-APCS-009 completed with remarks due to intermittent delay observed in the mocked Integration Layer environment. The issue is considered non-blocking for TEST promotion.

- REQ-APCS-NF-002 and REQ-APCS-NF-003 do not currently have associated test evidence.

- The current production environment remains based on MOD-APCS-BE v1.0.0 and MOD-APCS-HMI v1.0.0; this VDD applies only to the TEST promotion baseline.

6. Approval Status

Supplier Approval: Approved
Customer Approval (if applicable): Not requested at this stage
Comments:
The uncovered non-functional requirements and the remark recorded for T-APCS-009 are not considered blocking for TEST promotion at the current stage.
The previously failing test cases T-APCS-004 and T-APCS-006 were re-executed on the official Backend release build v1.1.1 and are now passing.
No blocking issues remain open for the current TEST baseline.