Intentional Inconsistencies Summary

Project: APCS Demo System
Version: 1.0
Date: 27-Mar-2026

1. Purpose

This document provides an internal summary of the intentional inconsistencies included in the APCS Demo System documentary set.

The purpose of this summary is to:

- track the inconsistencies introduced across documents,

- support internal validation of the dataset,

- define the expected findings for traceability and release-analysis tasks.

2. Inconsistency Map

| Inconsistency ID | Type | Description | Source Documents | Expected Finding |
| --- | --- | --- | --- | --- |
| INC-01 | Missing Test Coverage | Two non-functional requirements are present in the requirements set but have no associated test cases. | Requirements, Test Procedure, VDD | The agent should detect uncovered requirements. |
| INC-02 | Test / PROD Version Mismatch | Some tests were executed on TEST versions of Backend and HMI, while PROD still uses older versions. | Test Procedure, Module and Version Inventory, VDD | The agent should detect that test evidence is not fully aligned with the PROD baseline. |
| INC-03 | Open Defect with No Re-Test Evidence | T-APCS-004 failed, and a local fix was mentioned by the development team, but no formal re-test evidence exists. | Test Procedure, Emails, VDD | The agent should detect that the issue cannot be considered closed. |
| INC-04 | Threshold Issue Still Ambiguous | T-APCS-006 failed, but email communication describes the issue as a possible configuration limitation rather than a confirmed defect. | Test Procedure, Emails, VDD | The agent should detect an unresolved ambiguity affecting release readiness. |
| INC-05 | Partial Success with Operational Risk | T-APCS-009 passed with remarks because communication with the mocked Integration Layer succeeded but intermittent delay was observed. | Test Procedure, Emails, VDD | The agent should detect that the issue is not a fail but still represents a release risk. |
| INC-06 | Feature Dependency Not Aligned with PROD | HMI v1.1.0 requires Backend v1.1.0 for full statistics functionality, but PROD still uses Backend v1.0.0 and HMI v1.0.0. | Module and Version Inventory, Emails, VDD | The agent should detect that some tested functionality is not available in the current production-aligned configuration. |
| INC-07 | Release Pressure Despite Open Issues | Internal communication shows pressure to proceed with release planning even though failing tests and version alignment issues are still open. | Emails, VDD | The agent should detect tension between documentary evidence and release intent. |
| INC-08 | Approval Not Completed | The VDD shows Supplier Approval as pending, and no final approval confirmation is present in the email thread. | VDD, Emails | The agent should detect incomplete approval status. |

3. Coverage of Requested Challenge Conditions

The current documentary set includes the following realistic process-related inconsistencies requested by the challenge:

- Requirements without associated tests

- Tests executed on versions not aligned with PROD

- Incomplete approval status

- Conflicting signals between formal documents and email exchanges

- Open issues not supported by complete validation evidence

4. Notes

This summary is intended for internal use only.

The inconsistencies listed above are deliberate and are designed to support:

- traceability gap detection,

- inconsistency identification,

- release-readiness analysis,

- VDD validation and correction tasks.